Project Schedule

Sprint 1 (01-11-2017 to 02-01-2017)
Tasks
- Become acquainted with the project.
  - Read through the requirements document.
  - Retrieve the XML parser from Dr. Coleman.
- Set up a GitHub project for the project.
  - Add everyone to the GitHub project.
  - Add an initial JavaFX Netbeans project to populate the repository.
  - Make sure everyone can clone the project.
- Set up a Trello Board for the project.
  - Add everyone to the Trello Board.
  - Populate the Trello Board with Epics that break down the nature of the project into manageable pieces.
  - Add any relevant stories that are required for the initial setup of the project.
- Set up a GroupMe group for communication.
  - Add everyone to the GroupMe group.
- Develop the Software Development Plan.
- Research Java/JavaFX to become acquainted enough to begin programming.
Deliverables
- Team Meeting Report 1 on January 23.
- Team Meeting Report 2 on January 30.
- Software Development Plan on January 30.
- Oral Presentation on the Software Development Plan on January 30/February 1.
- PowerPoint slides from oral presentation.
- Individual Work Report on February 2.
Milestones
- Delivery of Team Meeting Report 1 on January 23.
- Delivery of Team Meeting Report 2 on January 30.
- Delivery of Work report on January 30.
- Whole team is a member of the team's GitHub, Trello, and GroupMe.
- Whole team has a Git clone of the project on their respective computers.
- Delivery of the Software Development Plan on January 30.
- Oral Presentation on the Software Development Plan given on January 30/February 1.
Sprint 2 (02-01-2017 to 02-12-2017)
Tasks
- Create a Backlog
  - Decide which Epics are most manageable at this time
  - Split the Epics into smaller Epics if they appear to be too broad.
  - Divide each Epic that is relevant to this sprint into user stories that will be used to populate the Backlog.
  - Sort the user stories by relevancy.
- Begin development of the GUI.
  - Create a basic environment
    - Add any buttons that we need.
      - This includes test buttons, for later, that will allow us to disable any of the actors, separately, that we wish.
      - All buttons will call functionality from an interface module for separation and clarification.
    - Determine size.
    - Decide original shapes as placeholders for actors.
    - Add any additional prompts.
- Begin development on the actors.
  - Create an extendable actor class.
  - Start with plant life to create objects that extend the actor class.
  - Use the functionality of the XML parser to find out best way to store data in structures that are easily manipulated.
- Create timer class
  - Have functionality that will allow us to create, start, stop, get, and reset the time.
Deliverables
- Team Meeting Report 1 on February 6.
- Team Meeting Report 2 on February 13.
- Oral presentation on Project Backlog on February 15/February 20.
- PowerPoint slides from oral presentation.
- Individual Work Report on February 20.
Milestones
- Delivery of Team Meeting Report 1 on February 6.
- Delivery of Team Meeting Report 2 on February 13.
- Delivery of Work report on February 20..
- Initial GUI created.
- Initial interface module created.
- Extendable actor class functional.
- Plant life class created that inherits from the actor class.
- Be able to create, start, stop, get, and reset a timer.
- First Draft of Project Backlog finished.
- Oral Presentation on Project Backlog given on February 15/February 20.
Sprint 3 (02-12-2017 to 03-08-2017)
Tasks
- Create Architectural Design
  - Decide on:
    - modules
    - units
    - classes
- Update Backlog
- Create classes for rocks, herbivores, and predators that inherit the actor class.
  - Make changes to the actor class as needed.
  - Modify the plant life class if the need arises.
- Start work on the individual functionality of all actors
- Develop functionality to place all of the actors on the GUI.
  - This will be in accordance with their coordinates.
    - NOTE: Coordinates will be one of the inherited values, so this functionality should be available already.
  - Only placement will be tested here.
- Develop control class that acts as the bridge between the front end and back end.
  - This will be the main starting point of the program.
  - Use the XML parser to initialize all actors here.
  - Start the GUI.
  - Add all initial actors to the GUI.
- Develop statistic output module
  - Should be able to simply, and aesthetically, print out the initial statistics of all the actors.
Deliverables
- Team Meeting Report 1 on February 27.
- Team Meeting Report 2 on March 6.
- Oral presentation on Architectural Design and Backlog given on March 6/ March 8.
- PowerPoint slides from oral presentation.
- Individual Work Report on March 8.
Milestones
- Delivery of Team Meeting Report 1 on March 27.
- Delivery of Team Meeting Report 2 on March 6.
- Delivery of Work report on March 8.
- Have working (minimally functional) plant life, rock, herbivore, and predator objects.
- Have a GUI that can place all actors based on their coordinates.
- Have a controller class, that acts as main, which can initialize all actors with the XML parser, start the GUI, and place actors on GUI.
- Be able to output statistics from initial input of data.
- Oral Presentation on Architectural Design and Backlog given on March 6/ March 8.
Sprint 4 (03-08-2017 to 04-03-2017)
Tasks
- Update GUI design
  - Create sprites for all actors
  - Add sprites in animation sequences for actors.
  - Integrate the timer (into button).
  - Integrate the statistical output (into button).
- Develop functionality for the rocks.
  - Each rock will be defined with an x and y coordinate (<X_POS> and <Y_POS>) in the simulation data file.
  - Each rock will be defined with a diameter (<O_DIAMETER>) in the simulation data file.
  - Each rock will be defined with a height (<O_HEIGHT >) in the simulation data file.
- Develop functionality for the evolution of the plant life.
  - Grows from seeds in a hemispherical form.
    - Will be as high as the radius of its base.
  - Will grow 10 units of time after it is ejected form parent.
    - Initial radius will be 1/100 of a DU (Distance Units).
  - Rate of growth (<GROWTH_RATE>) is defined in simulation data file.
    - Represented as a fraction of its’ maximum size
  - Will grow until it reaches max size (<MAX_SIZE>) defined in simulation data file.
  - Once max size is reached, the plant will produce a seedpod every 3600 units of time.
    - Each seedpod will burst and distribute a random amount of seeds – capped by a max seed number (<MAX_SEED_NUMBER>) defined in the simulation data file – randomly among a circular area around the plant; the radius (<MAX_SEED_CAST_DISTANCE>) is defined in the simulation data file.
  - A percentage of seeds will germinate and grow
    - The percentage (<SEED_VIABILITY>) is defined in the simulation data file.
    - Initial number of plants (<INITIAL_PLANT_COUNT>) is defined in the simulation data file.
    - Each plant will be defined with an x and y coordinate (<X_POS> and <Y_POS>) in the simulation data file.
    - Each plant will be defined with a diameter (<P_DIAMETER>) in the simulation data file.
- Develop functionality for the evolution of the herbivores.
  - Herbivores feed on the plants.
  - When a plant is available to consume, the herbivore can consume it and gain a number of EU(Energy Units) per 60 units of simulation time.
    - The amount of EU gained (<ENERGY_INPUT>) is defined in the simulation data file.
  - After 600 units of simulation time, the herbivore will have consumed all of the food in a radius of 5 DU.
    - At this point the herbivore will move again.
  - The herbivore will be able to see any plant life within its’ direct line of sight within 150 DU from its’ current position.
    - This is affected by other actors. If the herbivores height is not greater than the actors height, it cannot see past it.
  - If a herbivores’ EU drops below 25 it can only move 10 DU.
  - If a herbivores’ EU drops to zero, it dies and is removed from the simulation.
  - If a herbivore’s EU rises to a value greater than its energy to reproduce (<ENERGY_TO_REPRODUCE>) then it will produce two offspring.
    - Each of these offspring will have half the original herbivores EU.
  - A herbivore can see a predator within 25 DU.
  - If a herbivore can see a predator it will attempt to escape one of two ways.
    - Running away.
    - Hiding behind an obstruction.
  - A herbivore can run fast – faster than a predator – for a time (<MAINTAIN_SPEED>) defined in the simulation data file.
    - After the time of increased speed, the herbivore will slow to 75% of its maximum speed defined in the simulation data file (<MAX_SPEED>).
  - Initial number of herbivores will be defined in the simulation data file.
  - Each herbivore will be defined with an x and y coordinate (<X_POS> and <Y_POS>) in the simulation data file.
  - Each herbivore will be defined with an initial energy level (<G_ENERGY_LEVEL>) in the simulation data file.
- Develop functionality for the evolution of the predators.
  - The predators feed on the herbivores.
  - The predators will have a set of genetic traits defined in the simulation data file that will determine their reaction to herbivores and other predators.
    - The predators will have an aggression trait.
    - The predators will have an strength trait.
    - The predators will have a speed trait.
  - Each predator will have two genes per trait.
  - Each trait will have a dominant and recessive gene type that will determine behavior based on whether the combination of the predators two genes is Homozygous Dominant (AA), Heterozygous Dominant (Aa), or Homozygous Recessive (aa).
  - Aggression will determine intent when moving.
    - The dominant gene is A.
    - The recessive gene is a.
    - AA
      - The predator will attempt to kill and eat other predators unless it is seeking a mate.
    - Aa
      - The predator will attack other predators only when it is hungry and no other food is available.
    - Aa
      - The predator will always flee another predator when approached or attacked.
      - The predator will only approach another predator when it is seeking a mate.
  - Strength will determine their success in attacking and killing other predators and herbivores.
    - The dominant gene is S.
    - The recessive gene is s.
    - SS
      - The predator will succeed in killing and eating a herbivore 95% of the time if the predator can catch the herbivore.
      - The predator will succeed in killing and eating a predator 75% of the time if the other predator’s strength is Ss.
      - The predator will succeed in killing and eating a predator 95% of the time if the other predator’s strength is ss.
      - The predator, and another predator of SS, will have a 50% chance of fighting each other and a 50% chance if disengaging, if the predator attacks.
        - If fighting occurs, each predator has an equal chance to win the fight.
    - Ss
      - The predator will succeed in killing and eating a herbivore 75% of the time if the predator can catch the herbivore.
      - The predator will succeed in killing and eating a predator 25% of the time if the other predator’s strength is SS.
      - The predator will succeed in killing and eating a predator 75% of the time if the other predator’s strength is ss.
      - The predator, and another predator of Ss, will have a 50% chance of fighting each other and a 50% chance if disengaging, if the predator attacks.
        - If fighting occurs, each predator has an equal chance to win the fight.
    - Ss
      - The predator will succeed in killing and eating a herbivore 50% of the time if the predator can catch the herbivore.
      - The predator will succeed in killing and eating a predator 5% of the time if the other predator’s strength is SS.
      - The predator will succeed in killing and eating a predator 25% of the time if the other predator’s strength is Ss.
      - The predator, and another predator of ss, will have a 50% chance of fighting each other and a 50% chance if disengaging, if the predator attacks.
        - If fighting occurs, each predator has an equal chance to win the fight.
  - Speed will determine the rate at which the predator can move.
    - The dominant gene is F.
    - The recessive gene is f.
    - FF
      - The predator can run at the Homozygous dominant speed (<MAX_SPEED_HOD>) defined in the simulation data file.
    - Ff
      - The predator can run at the Heterozygous dominant speed (<MAX_SPEED_HED>) defined in the simulation data file.
    - Ff
      - The predator can run at the Homozygous recessive speed (<MAX_SPEED_HOR>) defined in the simulation data file.
    - The time a predator can maintain its’ max speed (<MAINTAIN_SPEED>) is defined in the simulation data file.
    - After the allotted time that the predator has run at it’s max speed, it slows a t a rate of 1 DU per 15 units of time until it comes to a complete stop.
  - A predator will expend a certain number of EU (<ENERGY_OUTPUT>) every time it moves 5 DU. This value is defined in the simulation data file.
    - The energy output is constant whether the predator is looking for food or chasing a herbivore or predator.
  - A predator will gain 90% of the energy of the actor it consumes, whether it be a herbivore or predator.
  - A predator will be able to see a herbivore or another predator within its’ direct line of sight within 150 DU from its’ current position.
    - This is affected by other actors. If the predators height is not greater than the actors height, it cannot see past it.
  - A predator will be able to smell a herbivore or another predator within 25 DU.
    - Line of sight does not affect this.
  - When a predator’s energy level reaches the energy level to reproduce (<ENERGY_TO_REPRODUCE>) then it will seek another predator and mate.
    - Any predator can mate with any other predator.
    - After mating, both of the predators will give birth to a random number of offspring up to a maximum value (<MAX_OFFSPRING>) after a gestation period (<GESTATION>). Both values are defined in the simulation data file.
  - The genetic makeup of a predators offspring is determined by Mendel’s laws of genetics.
    - Each offspring will receive on gene for each trait from each parent.
    - There is a 50:50 chance, for any pair of traits, that the offspring will receive that one from the parent.
  - After a predator gives birth to its’ offspring, they will move away from each other and will not be able to interact for 3600 units of time.
  - Predator offspring will be born in a energy level (<P_ENERGY_LEVEL>) defined in the simulation data file.
    - This energy level will not subtract from the parent predator.
  - Predator offspring have all the characteristics of an adult when born.
  - Initial number of predators will be defined in the simulation data file.
  - Each predator will be defined with an x and y coordinate (<X_POS> and <Y_POS>) in the simulation data file.
  - Each predator will be defined with an initial energy level (<P_ENERGY_LEVEL>) in the simulation data file.
  - Each predator will be defined with a genotype (<GENOTYPE >) in the simulation data file.
Deliverables
- Team Meeting Report 1 on March 20.
- Team Meeting Report 2 on March 27.
- Oral presentation on GUI on March 29/April 3.
- PowerPoint slides from oral presentation.
- Individual Work Report on April 3.
Milestones
- Delivery of Team Meeting Report 1 on March 20
- Delivery of Team Meeting Report 2 on March 27
- Delivery of Work report on April 3.
- Be able to start, stop, pause, and reset the simulation for any given (single)set of actors.
- Be able to print out the statistics of the current simulation.
- Have the rocks functioning correctly by themselves, inside the GUI.
- Have the plant life functioning correctly by themselves, inside the GUI.
- Have the herbivores functioning correctly by themselves, inside the GUI.
- Have the predators functioning correctly by themselves, inside the GUI.
- Sprite sequences for all actors work correctly.
- Oral Presentation on GUI given on March 29/April 3.
Sprint 5 (04-03-2017 to 04-24-2017)
Tasks
- Have all actors be able to interact with each other inside the GUI environment at the same time.
  - Test each actor combination to verify correct behavior
    - Rocks and plant life
    - Rocks and herbivores
    - Rocks and predators
    - Plant life and herbivores
    - Plant life and predators
    - Herbivores and predators
    - Rocks, plant life, and herbivores
    - Rocks, plant life, and predators
    - Rocks, herbivores, and predators
    - Plant life, herbivores, and predators
    - Rocks, plant life, herbivores, and predators
- Have all GUI functionality working correctly.
  - Remove buttons used for testing individual actors.
- Create Beta version of project.
  - Test, test, test.
  - Work out any kinks that may be present
- Create Final Delivery of project.
Deliverables
- Team Meeting Report 1 on April 3.
- Team Meeting Report 2 on April 10.
- Team Meeting Report 3 on April 17.
- All source files and executable of final project on April 19.
- Oral presentation on Final Project on April 19/April 24.
- PowerPoint slides from oral presentation.
- Individual Work Report on April 24.
Milestones
- Delivery of Team Meeting Report 1 on April 3.
- Delivery of Team Meeting Report 2 on April 10.
- Delivery of Team Meeting Report 3 on April 17.
- Delivery of Work report on April 24.
- Have everything working correctly!
- Meet all the specifications laid out in the initial design document.
- Delivery of final project on April 19.
- Oral Presentation on Final Project given on April 19/April 24.

Deliverables
(01-11-2017 to 02-01-2017)
- Team Meeting Report 1 on January 23.
- Team Meeting Report 2 on January 30.
- Software Development Plan on January 30.
- Oral Presentation on the Software Development Plan on January 30/February 1.
- PowerPoint slides from oral presentation.
- Individual Work Report on February 2.
(02-01-2017 to 02-12-2017)
- Team Meeting Report 1 on February 6.
- Team Meeting Report 2 on February 13.
- Oral presentation on Project Backlog on February 15/February 20.
- PowerPoint slides from oral presentation.
- Individual Work Report on February 20.
(02-12-2017 to 03-08-2017)
- Team Meeting Report 1 on February 27.
- Team Meeting Report 2 on March 6.
- Oral presentation on Architectural Design and Backlog given on March 6/ March 8.
- PowerPoint slides from oral presentation.
- Individual Work Report on March 8.
(03-08-2017 to 04-03-2017)
- Team Meeting Report 1 on March 20.
- Team Meeting Report 2 on March 27.
- Oral presentation on GUI on March 29/April 3.
- PowerPoint slides from oral presentation.
- Individual Work Report on April 3.
(04-03-2017 to 04-24-2017)
- Team Meeting Report 1 on April 3.
- Team Meeting Report 2 on April 10.
- Team Meeting Report 3 on April 17.
- All source files and executable of final project on April 19.
- Oral presentation on Final Project on April 19/April 24.
- PowerPoint slides from oral presentation.
- Individual Work Report on April 24.
Milestones
(01-11-2017 to 02-01-2017)
- Delivery of Team Meeting Report 1 on January 23.
- Delivery of Team Meeting Report 2 on January 30.
- Delivery of Work report on January 30.
- Whole team is a member of the team's GitHub, Trello, and GroupMe.
- Whole team has a Git clone of the project on their respective computers.
- Delivery of the Software Development Plan on January 30.
- Oral Presentation on the Software Development Plan given on January 30/February 1.
(02-01-2017 to 02-12-2017)
- Delivery of Team Meeting Report 1 on February 6.
- Delivery of Team Meeting Report 2 on February 13.
- Delivery of Work report on February 20..
- Initial GUI created.
- Initial interface module created.
- Extendable actor class functional.
- Plant life class created that inherits from the actor class.
- Be able to create, start, stop, get, and reset a timer.
- First Draft of Project Backlog finished.
- Oral Presentation on Project Backlog given on February 15/February 20.
(02-12-2017 to 03-08-2017)
- Delivery of Team Meeting Report 1 on March 27.
- Delivery of Team Meeting Report 2 on March 6.
- Delivery of Work report on March 8.
- Have working (minimally functional) plant life, rock, herbivore, and predator objects.
- Have a GUI that can place all actors based on their coordinates.
- Have a controller class, that acts as main, which can initialize all actors with the XML parser, start the GUI, and place actors on GUI.
- Be able to output statistics from initial input of data.
- Oral Presentation on Architectural Design and Backlog given on March 6/ March 8.
(03-08-2017 to 04-03-2017)
- Delivery of Team Meeting Report 1 on March 20
- Delivery of Team Meeting Report 2 on March 27
- Delivery of Work report on April 3.
- Be able to start, stop, pause, and reset the simulation for any given (single)set of actors.
- Be able to print out the statistics of the current simulation.
- Have the rocks functioning correctly by themselves, inside the GUI.
- Have the plant life functioning correctly by themselves, inside the GUI.
- Have the herbivores functioning correctly by themselves, inside the GUI.
- Have the predators functioning correctly by themselves, inside the GUI.
- Sprite sequences for all actors work correctly.
- Oral Presentation on GUI given on March 29/April 3.
(04-03-2017 to 04-24-2017)
- Delivery of Team Meeting Report 1 on April 3.
- Delivery of Team Meeting Report 2 on April 10.
- Delivery of Team Meeting Report 3 on April 17.
- Delivery of Work report on April 24.
- Have everything working correctly!
- Meet all the specifications laid out in the initial design document.
- Delivery of final project on April 19.
- Oral Presentation on Final Project given on April 19/April 24.
Personnel List
- Scrum Master: Paul Dyer
- Product Owner: Matt Krauz
- Team:
  - Software Lead: Adam Armbrester
  - Customer Liaisons: Adam Armbrester, Alicia Plumb, Matt Krauz, Paul Dyer
  - Requirements Analyst: Alicia Plumb
  - Designers: Adam Armbrester, Alicia Plumb, Matt Krauz, Paul Dyer
  - Programmers: Adam Armbrester, Alicia Plumb, Matt Krauz, Paul Dyer
  - Test Designers: Adam Armbrester, Alicia Plumb, Matt Krauz, Paul Dyer
  - Testers: Adam Armbrester, Alicia Plumb, Matt Krauz, Paul Dyer