Life Simulation
Group 2
 Adam Armbrester, Paul Dyer, Matthew Krauz, and Alicia Plumb

Project Overview

The purpose of this software is to create a simple simulation based on John Conway’s Game of Life. The initial settings as well as the source file to read the simulation data file will be provided. The simulation will consist of three multicellular life forms and an obstacle. The life forms will include the following: grazer, predator, and plant. The plant will spread outward in a hemispherical form. The grazer will feed on the plant and will exhibit certain behavior, growth, and reproduction patterns based on the information provided by the customer. The predator will feed on the grazer and will exhibit certain behavioral traits outlined in the data file. The customer requests the following stipulations for the Graphical User Interface (GUI) :
- To display the simulation “world” in a top down view
- Options to run in real time as well as 10X, 50X, and 100X speeds
- A button to generate reports giving the current status of the simulation

Project Schedule

Sprint 1 (01-11-2017 to 02-01-2017)
Tasks
- Become acquainted with the project.
  - Read through the requirements document.
  - Retrieve the XML parser from Dr. Coleman.
- Set up a GitHub project for the project.
  - Add everyone to the GitHub project.
  - Add an initial JavaFX Netbeans project to populate the repository.
  - Make sure everyone can clone the project.
- Set up a Trello Board for the project.
  - Add everyone to the Trello Board.
  - Populate the Trello Board with Epics that break down the nature of the project into manageable pieces.
  - Add any relevant stories that are required for the initial setup of the project.
- Set up a GroupMe group for communication.
  - Add everyone to the GroupMe group.
- Develop the Software Development Plan.
- Research Java/JavaFX to become acquainted enough to begin programming.
Deliverables
- Team Meeting Report 1 on January 23.
- Team Meeting Report 2 on January 30.
- Software Development Plan on January 30.
- Oral Presentation on the Software Development Plan on January 30/February 1.
- PowerPoint slides from oral presentation.
- Individual Work Report on February 2.
Milestones
- Delivery of Team Meeting Report 1 on January 23.
- Delivery of Team Meeting Report 2 on January 30.
- Delivery of Work report on January 30.
- Whole team is a member of the team's GitHub, Trello, and GroupMe.
- Whole team has a Git clone of the project on their respective computers.
- Delivery of the Software Development Plan on January 30.
- Oral Presentation on the Software Development Plan given on January 30/February 1.

Sprint 2 (02-01-2017 to 02-12-2017)
Tasks
- Create a Backlog
  - Decide which Epics are most manageable at this time
  - Split the Epics into smaller Epics if they appear to be too broad.
  - Divide each Epic that is relevant to this sprint into user stories that will be used to populate the Backlog.
  - Sort the user stories by relevancy.
- Begin development of the GUI.
  - Create a basic environment
    - Add any buttons that we need.
      - This includes test buttons, for later, that will allow us to disable any of the actors, separately, that we wish.
      - All buttons will call functionality from an interface module for separation and clarification.
    - Determine size.
    - Decide original shapes as placeholders for actors.
    - Add any additional prompts.
- Begin development on the actors.
  - Create an extendable actor class.
  - Start with plant life to create objects that extend the actor class.
  - Use the functionality of the XML parser to find out best way to store data in structures that are easily manipulated.
- Create timer class
  - Have functionality that will allow us to create, start, stop, get, and reset the time.
Deliverables
- Team Meeting Report 1 on February 6.
- Team Meeting Report 2 on February 13.
- Oral presentation on Project Backlog on February 15/February 20.
- PowerPoint slides from oral presentation.
- Individual Work Report on February 20.
Milestones
- Delivery of Team Meeting Report 1 on February 6.
- Delivery of Team Meeting Report 2 on February 13.
- Delivery of Work report on February 20..
- Initial GUI created.
- Initial interface module created.
- Extendable actor class functional.
- Plant life class created that inherits from the actor class.
- Be able to create, start, stop, get, and reset a timer.
- First Draft of Project Backlog finished.
- Oral Presentation on Project Backlog given on February 15/February 20.

Sprint 3 (02-12-2017 to 03-08-2017)
Tasks
- Create Architectural Design
  - Decide on:
    - modules
    - units
    - classes
- Update Backlog
- Create classes for rocks, herbivores, and predators that inherit the actor class.
  - Make changes to the actor class as needed.
  - Modify the plant life class if the need arises.
- Start work on the individual functionality of all actors
- Develop functionality to place all of the actors on the GUI.
  - This will be in accordance with their coordinates.
    - NOTE: Coordinates will be one of the inherited values, so this functionality should be available already.
  - Only placement will be tested here.
- Develop control class that acts as the bridge between the front end and back end.
  - This will be the main starting point of the program.
  - Use the XML parser to initialize all actors here.
  - Start the GUI.
  - Add all initial actors to the GUI.
- Develop statistic output module
  - Should be able to simply, and aesthetically, print out the initial statistics of all the actors.
Deliverables
- Team Meeting Report 1 on February 27.
- Team Meeting Report 2 on March 6.
- Oral presentation on Architectural Design and Backlog given on March 6/ March 8.
- PowerPoint slides from oral presentation.
- Individual Work Report on March 8.
Milestones
- Delivery of Team Meeting Report 1 on March 27.
- Delivery of Team Meeting Report 2 on March 6.
- Delivery of Work report on March 8.
- Have working (minimally functional) plant life, rock, herbivore, and predator objects.
- Have a GUI that can place all actors based on their coordinates.
- Have a controller class, that acts as main, which can initialize all actors with the XML parser, start the GUI, and place actors on GUI.
- Be able to output statistics from initial input of data.
- Oral Presentation on Architectural Design and Backlog given on March 6/ March 8.

Sprint 4 (03-08-2017 to 04-03-2017)
Tasks
- Update GUI design
  - Create sprites for all actors
  - Add sprites in animation sequences for actors.
  - Integrate the timer (into button).
  - Integrate the statistical output (into button).
- Develop functionality for the rocks.
  - Each rock will be defined with an x and y coordinate (<X_POS> and <Y_POS>) in the simulation data file.
  - Each rock will be defined with a diameter (<O_DIAMETER>) in the simulation data file.
  - Each rock will be defined with a height (<O_HEIGHT >) in the simulation data file.
- Develop functionality for the evolution of the plant life.
  - Grows from seeds in a hemispherical form.
    - Will be as high as the radius of its base.
  - Will grow 10 units of time after it is ejected form parent.
    - Initial radius will be 1/100 of a DU (Distance Units).
  - Rate of growth (<GROWTH_RATE>) is defined in simulation data file.
    - Represented as a fraction of its’ maximum size
  - Will grow until it reaches max size (<MAX_SIZE>) defined in simulation data file.
  - Once max size is reached, the plant will produce a seedpod every 3600 units of time.
    - Each seedpod will burst and distribute a random amount of seeds – capped by a max seed number (<MAX_SEED_NUMBER>) defined in the simulation data file – randomly among a circular area around the plant; the radius (<MAX_SEED_CAST_DISTANCE>) is defined in the simulation data file.
  - A percentage of seeds will germinate and grow
    - The percentage (<SEED_VIABILITY>) is defined in the simulation data file.
    - Initial number of plants (<INITIAL_PLANT_COUNT>) is defined in the simulation data file.
    - Each plant will be defined with an x and y coordinate (<X_POS> and <Y_POS>) in the simulation data file.
    - Each plant will be defined with a diameter (<P_DIAMETER>) in the simulation data file.
- Develop functionality for the evolution of the herbivores.
  - Herbivores feed on the plants.
  - When a plant is available to consume, the herbivore can consume it and gain a number of EU(Energy Units) per 60 units of simulation time.
    - The amount of EU gained (<ENERGY_INPUT>) is defined in the simulation data file.
  - After 600 units of simulation time, the herbivore will have consumed all of the food in a radius of 5 DU.
    - At this point the herbivore will move again.
  - The herbivore will be able to see any plant life within its’ direct line of sight within 150 DU from its’ current position.
    - This is affected by other actors. If the herbivores height is not greater than the actors height, it cannot see past it.
  - If a herbivores’ EU drops below 25 it can only move 10 DU.
  - If a herbivores’ EU drops to zero, it dies and is removed from the simulation.
  - If a herbivore’s EU rises to a value greater than its energy to reproduce (<ENERGY_TO_REPRODUCE>) then it will produce two offspring.
    - Each of these offspring will have half the original herbivores EU.
  - A herbivore can see a predator within 25 DU.
  - If a herbivore can see a predator it will attempt to escape one of two ways.
    - Running away.
    - Hiding behind an obstruction.
  - A herbivore can run fast – faster than a predator – for a time (<MAINTAIN_SPEED>) defined in the simulation data file.
    - After the time of increased speed, the herbivore will slow to 75% of its maximum speed defined in the simulation data file (<MAX_SPEED>).
  - Initial number of herbivores will be defined in the simulation data file.
  - Each herbivore will be defined with an x and y coordinate (<X_POS> and <Y_POS>) in the simulation data file.
  - Each herbivore will be defined with an initial energy level (<G_ENERGY_LEVEL>) in the simulation data file.
- Develop functionality for the evolution of the predators.
  - The predators feed on the herbivores.
  - The predators will have a set of genetic traits defined in the simulation data file that will determine their reaction to herbivores and other predators.
    - The predators will have an aggression trait.
    - The predators will have an strength trait.
    - The predators will have a speed trait.
  - Each predator will have two genes per trait.
  - Each trait will have a dominant and recessive gene type that will determine behavior based on whether the combination of the predators two genes is Homozygous Dominant (AA), Heterozygous Dominant (Aa), or Homozygous Recessive (aa).
  - Aggression will determine intent when moving.
    - The dominant gene is A.
    - The recessive gene is a.
    - AA
      - The predator will attempt to kill and eat other predators unless it is seeking a mate.
    - Aa
      - The predator will attack other predators only when it is hungry and no other food is available.
    - Aa
      - The predator will always flee another predator when approached or attacked.
      - The predator will only approach another predator when it is seeking a mate.
  - Strength will determine their success in attacking and killing other predators and herbivores.
    - The dominant gene is S.
    - The recessive gene is s.
    - SS
      - The predator will succeed in killing and eating a herbivore 95% of the time if the predator can catch the herbivore.
      - The predator will succeed in killing and eating a predator 75% of the time if the other predator’s strength is Ss.
      - The predator will succeed in killing and eating a predator 95% of the time if the other predator’s strength is ss.
      - The predator, and another predator of SS, will have a 50% chance of fighting each other and a 50% chance if disengaging, if the predator attacks.
        - If fighting occurs, each predator has an equal chance to win the fight.
    - Ss
      - The predator will succeed in killing and eating a herbivore 75% of the time if the predator can catch the herbivore.
      - The predator will succeed in killing and eating a predator 25% of the time if the other predator’s strength is SS.
      - The predator will succeed in killing and eating a predator 75% of the time if the other predator’s strength is ss.
      - The predator, and another predator of Ss, will have a 50% chance of fighting each other and a 50% chance if disengaging, if the predator attacks.
        - If fighting occurs, each predator has an equal chance to win the fight.
    - Ss
      - The predator will succeed in killing and eating a herbivore 50% of the time if the predator can catch the herbivore.
      - The predator will succeed in killing and eating a predator 5% of the time if the other predator’s strength is SS.
      - The predator will succeed in killing and eating a predator 25% of the time if the other predator’s strength is Ss.
      - The predator, and another predator of ss, will have a 50% chance of fighting each other and a 50% chance if disengaging, if the predator attacks.
        - If fighting occurs, each predator has an equal chance to win the fight.
  - Speed will determine the rate at which the predator can move.
    - The dominant gene is F.
    - The recessive gene is f.
    - FF
      - The predator can run at the Homozygous dominant speed (<MAX_SPEED_HOD>) defined in the simulation data file.
    - Ff
      - The predator can run at the Heterozygous dominant speed (<MAX_SPEED_HED>) defined in the simulation data file.
    - Ff
      - The predator can run at the Homozygous recessive speed (<MAX_SPEED_HOR>) defined in the simulation data file.
    - The time a predator can maintain its’ max speed (<MAINTAIN_SPEED>) is defined in the simulation data file.
    - After the allotted time that the predator has run at it’s max speed, it slows a t a rate of 1 DU per 15 units of time until it comes to a complete stop.
  - A predator will expend a certain number of EU (<ENERGY_OUTPUT>) every time it moves 5 DU. This value is defined in the simulation data file.
    - The energy output is constant whether the predator is looking for food or chasing a herbivore or predator.
  - A predator will gain 90% of the energy of the actor it consumes, whether it be a herbivore or predator.
  - A predator will be able to see a herbivore or another predator within its’ direct line of sight within 150 DU from its’ current position.
    - This is affected by other actors. If the predators height is not greater than the actors height, it cannot see past it.
  - A predator will be able to smell a herbivore or another predator within 25 DU.
    - Line of sight does not affect this.
  - When a predator’s energy level reaches the energy level to reproduce (<ENERGY_TO_REPRODUCE>) then it will seek another predator and mate.
    - Any predator can mate with any other predator.
    - After mating, both of the predators will give birth to a random number of offspring up to a maximum value (<MAX_OFFSPRING>) after a gestation period (<GESTATION>). Both values are defined in the simulation data file.
  - The genetic makeup of a predators offspring is determined by Mendel’s laws of genetics.
    - Each offspring will receive on gene for each trait from each parent.
    - There is a 50:50 chance, for any pair of traits, that the offspring will receive that one from the parent.
  - After a predator gives birth to its’ offspring, they will move away from each other and will not be able to interact for 3600 units of time.
  - Predator offspring will be born in a energy level (<P_ENERGY_LEVEL>) defined in the simulation data file.
    - This energy level will not subtract from the parent predator.
  - Predator offspring have all the characteristics of an adult when born.
  - Initial number of predators will be defined in the simulation data file.
  - Each predator will be defined with an x and y coordinate (<X_POS> and <Y_POS>) in the simulation data file.
  - Each predator will be defined with an initial energy level (<P_ENERGY_LEVEL>) in the simulation data file.
  - Each predator will be defined with a genotype (<GENOTYPE >) in the simulation data file.
Deliverables
- Team Meeting Report 1 on March 20.
- Team Meeting Report 2 on March 27.
- Oral presentation on GUI on March 29/April 3.
- PowerPoint slides from oral presentation.
- Individual Work Report on April 3.
Milestones
- Delivery of Team Meeting Report 1 on March 20
- Delivery of Team Meeting Report 2 on March 27
- Delivery of Work report on April 3.
- Be able to start, stop, pause, and reset the simulation for any given (single)set of actors.
- Be able to print out the statistics of the current simulation.
- Have the rocks functioning correctly by themselves, inside the GUI.
- Have the plant life functioning correctly by themselves, inside the GUI.
- Have the herbivores functioning correctly by themselves, inside the GUI.
- Have the predators functioning correctly by themselves, inside the GUI.
- Sprite sequences for all actors work correctly.
- Oral Presentation on GUI given on March 29/April 3.

Sprint 5 (04-03-2017 to 04-24-2017)
Tasks
- Have all actors be able to interact with each other inside the GUI environment at the same time.
  - Test each actor combination to verify correct behavior
    - Rocks and plant life
    - Rocks and herbivores
    - Rocks and predators
    - Plant life and herbivores
    - Plant life and predators
    - Herbivores and predators
    - Rocks, plant life, and herbivores
    - Rocks, plant life, and predators
    - Rocks, herbivores, and predators
    - Plant life, herbivores, and predators
    - Rocks, plant life, herbivores, and predators
- Have all GUI functionality working correctly.
  - Remove buttons used for testing individual actors.
- Create Beta version of project.
  - Test, test, test.
  - Work out any kinks that may be present
- Create Final Delivery of project.
Deliverables
- Team Meeting Report 1 on April 3.
- Team Meeting Report 2 on April 10.
- Team Meeting Report 3 on April 17.
- All source files and executable of final project on April 19.
- Oral presentation on Final Project on April 19/April 24.
- PowerPoint slides from oral presentation.
- Individual Work Report on April 24.
Milestones
- Delivery of Team Meeting Report 1 on April 3.
- Delivery of Team Meeting Report 2 on April 10.
- Delivery of Team Meeting Report 3 on April 17.
- Delivery of Work report on April 24.
- Have everything working correctly!
- Meet all the specifications laid out in the initial design document.
- Delivery of final project on April 19.
- Oral Presentation on Final Project given on April 19/April 24.

Deliverables
(01-11-2017 to 02-01-2017)
- Team Meeting Report 1 on January 23.
- Team Meeting Report 2 on January 30.
- Software Development Plan on January 30.
- Oral Presentation on the Software Development Plan on January 30/February 1.
- PowerPoint slides from oral presentation.
- Individual Work Report on February 2.
(02-01-2017 to 02-12-2017)
- Team Meeting Report 1 on February 6.
- Team Meeting Report 2 on February 13.
- Oral presentation on Project Backlog on February 15/February 20.
- PowerPoint slides from oral presentation.
- Individual Work Report on February 20.
(02-12-2017 to 03-08-2017)
- Team Meeting Report 1 on February 27.
- Team Meeting Report 2 on March 6.
- Oral presentation on Architectural Design and Backlog given on March 6/ March 8.
- PowerPoint slides from oral presentation.
- Individual Work Report on March 8.
(03-08-2017 to 04-03-2017)
- Team Meeting Report 1 on March 20.
- Team Meeting Report 2 on March 27.
- Oral presentation on GUI on March 29/April 3.
- PowerPoint slides from oral presentation.
- Individual Work Report on April 3.
(04-03-2017 to 04-24-2017)
- Team Meeting Report 1 on April 3.
- Team Meeting Report 2 on April 10.
- Team Meeting Report 3 on April 17.
- All source files and executable of final project on April 19.
- Oral presentation on Final Project on April 19/April 24.
- PowerPoint slides from oral presentation.
Individual Work Report on April 24.
Milestones
(01-11-2017 to 02-01-2017)
- Delivery of Team Meeting Report 1 on January 23.
- Delivery of Team Meeting Report 2 on January 30.
- Delivery of Work report on January 30.
- Whole team is a member of the team's GitHub, Trello, and GroupMe.
- Whole team has a Git clone of the project on their respective computers.
- Delivery of the Software Development Plan on January 30.
- Oral Presentation on the Software Development Plan given on January 30/February 1.
(02-01-2017 to 02-12-2017)
- Delivery of Team Meeting Report 1 on February 6.
- Delivery of Team Meeting Report 2 on February 13.
- Delivery of Work report on February 20..
- Initial GUI created.
- Initial interface module created.
- Extendable actor class functional.
- Plant life class created that inherits from the actor class.
- Be able to create, start, stop, get, and reset a timer.
- First Draft of Project Backlog finished.
- Oral Presentation on Project Backlog given on February 15/February 20.
(02-12-2017 to 03-08-2017)
- Delivery of Team Meeting Report 1 on March 27.
- Delivery of Team Meeting Report 2 on March 6.
- Delivery of Work report on March 8.
- Have working (minimally functional) plant life, rock, herbivore, and predator objects.
- Have a GUI that can place all actors based on their coordinates.
- Have a controller class, that acts as main, which can initialize all actors with the XML parser, start the GUI, and place actors on GUI.
- Be able to output statistics from initial input of data.
- Oral Presentation on Architectural Design and Backlog given on March 6/ March 8.

(03-08-2017 to 04-03-2017)
- Delivery of Team Meeting Report 1 on March 20
- Delivery of Team Meeting Report 2 on March 27
- Delivery of Work report on April 3.
- Be able to start, stop, pause, and reset the simulation for any given (single)set of actors.
- Be able to print out the statistics of the current simulation.
- Have the rocks functioning correctly by themselves, inside the GUI.
- Have the plant life functioning correctly by themselves, inside the GUI.
- Have the herbivores functioning correctly by themselves, inside the GUI.
- Have the predators functioning correctly by themselves, inside the GUI.
- Sprite sequences for all actors work correctly.
- Oral Presentation on GUI given on March 29/April 3.
(04-03-2017 to 04-24-2017)
- Delivery of Team Meeting Report 1 on April 3.
- Delivery of Team Meeting Report 2 on April 10.
- Delivery of Team Meeting Report 3 on April 17.
- Delivery of Work report on April 24.
- Have everything working correctly!
- Meet all the specifications laid out in the initial design document.
- Delivery of final project on April 19.
- Oral Presentation on Final Project given on April 19/April 24.

Personnel List
- Scrum	Master: Paul Dyer
- Product Owner: Matt Krauz
- Team:
  - Software Lead: Adam Armbrester
  - Customer Liaisons: Adam Armbrester, Alicia Plumb, Matt Krauz, Paul Dyer
  - Requirements	Analyst: Alicia Plumb
  - Designers: Adam Armbrester, Alicia Plumb, Matt Krauz, Paul Dyer
  - Programmers: Adam Armbrester, Alicia Plumb, Matt Krauz, Paul Dyer
  - Test Designers: Adam Armbrester, Alicia Plumb, Matt Krauz, Paul Dyer
  - Testers: Adam Armbrester, Alicia Plumb, Matt Krauz, Paul Dyer

Risks Management Plan
- Technical
  - Loss of data/project files
    - (Risk Low) - Files are controlled through GitHub and individual team members each have personal backup
      - Resolve - Continuous backup of information

- Scheduling
  - Team members cannot attend meetings due to conflicting schedules
    - (Risk Medium) - Agreed upon meeting times have already been established
      - Resolve - Communication with entire team if a member is unable to make a meeting. Teleconferencing available if the team needs to discuss something together.

- Weather
  - Abrupt weather causing team members to be unable to safely attend meetings
    - (Risk Medium) - Winter weather in Alabama can be unpredictable at times and the chance for severe weather is greater in the winter months.
      - Resolve - Communication with other team members has been established via GroupMe. The project can be worked on simultaneously using GitHub. Skype and Facetime available for virtual meetings.

- Personal
  - Team member injured and unable to continue with project
    - (Risk Low) - All team members are currently healthy and working on the project.
  - Team member is disinterested in completing course
    - (Risk Low) - All team members are actively working on project and need the class to graduate
      - Resolve - Team meeting will be held immediately in the event of the loss of a team member, and work will be re-distributed to remaining team members.